RISK ASSEsSMENT
Group 15

Staffordshire University
Software Engineering Principle

Introduction
A specific action, event, or situation's hazards are identified, examined, and evaluated through the process of risk assessment. It is used to assess a risk's chance of happening and its potential effects. Organizations may identify, prioritize, and manage risks with the assistance of risk assessments. They are also employed in creating risk mitigation plans and detecting chances for risk reduction or elimination. Making educated decisions and preserving the safety and security of organizations and individuals depend on risk assessments.
Risk Components
The following components are considered for the different potential types of risks likely to be encountered. Cost risk, Schedule risk, Support risk, and Performance risk
RISK	MITIGATION	PROBABILITY / %	IMPACT
Unsuitable hardware	System crashes or sluggish performance may be caused by insufficient hardware resources or improperly designed hardware.	35	4
Poorly monitored performance	It might be challenging to identify and treat performance-related problems without adequate performance monitoring.	50	3
Poorly designed databases	Poorly built databases may experience problems with query performance, data integrity, and data loss.	85	1
Lack of testing	If thorough testing is not done, software problems may go undetected and end up being very expensive to resolve.	75	3
Requirements changes	Unexpected modifications to the system design or the requirements might result in lengthy delays and performance-related problems.	72	3
Poorly written code	Code that is not well-structured or optimized for performance can lead to problems such as slow execution times, memory leaks, or system crashes.	85	1

Security Issues	Poorly written software can lead to security vulnerabilities, allowing malicious users to access data or take control of the system.	85	1
Incompatible Platforms	Developing software for multiple platforms can be challenging, and if not done correctly can lead to compatibility issues.	20	4
Time Constraints	Developing software within a tight timeline can lead to a rushed product and can cause issues with the software’s functionality.	90	1
Cost Overruns	Budgets can be hard to manage when developing software, and if not kept in check can lead to cost overruns.	85	1
Unforeseen Issues	Software development is unpredictable, and unexpected issues can arise that can cause major delays.	35	3

Below are the breakdown of the statistics used in the analysis for the probability and impact of the risk assessed.
  - Quantify probability
    - High: 80 – 99%
    - Significant: 60 – 79%
    - Moderate: 40 – 59%
    - Tolerable: 20 – 39%
    - Low: 1 – 19%
  - Quantify Impact
    - Catastrophic: 1, Critical: 2, Marginal: 3, Negligible: 4